# AI Factory Flow Optimizer: Complete Diploma Project Blueprint

Duration: 4 Weeks | Team Size: 4 Members

This project is designed to be practical, innovative, and achievable within one month. Unlike common AI manufacturing projects that focus on defect detection or predictive maintenance, this project optimizes the entire production flow inside a factory.

## 1. Project Idea

- Title: AI-Based Smart Factory Flow Optimizer Using Machine Learning

- Problem Statement: In many factories, machines work properly, but production is still slow because:

  - Materials wait too long between machines.

  - Some machines become overloaded.

  - Other machines remain idle.

  - Workers do not know the best route for materials.

  - Managers cannot identify bottlenecks until delays have already occurred.

  - These issues increase production time and reduce efficiency.

- Proposed Solution: Develop an AI system that continuously analyzes factory production data and recommends the best production flow.

  - The system predicts:

    - Expected waiting time at each machine

    - Queue length

    - Next machine recommendation

    - Estimated completion time

    - Current bottleneck location

  - The recommendations are displayed on a dashboard to help production managers improve factory efficiency.

## 2. Storytelling (Presentation Scenario)

Imagine a bearing manufacturing factory. The standard production flow is:

Raw Material -> Cutting -> Turning -> Heat Treatment -> Grinding -> Inspection -> Packing

One day, the Grinding machine becomes overloaded.

- Current situation:

  - Grinding Queue: Part 1, Part 2, Part 3, Part 4, Part 5

  - Waiting Time: 18 minutes

- The manager does not notice the problem immediately, and production slows down.

- Our AI detects the bottleneck before it becomes serious.

- Dashboard shows:

  - Machine: Grinding

  - Status: HIGH LOAD

  - Expected Waiting: 18 minutes

  - Suggested Action: Send next batch to Grinding Machine 2

- Result: Production continues with minimal delay.

## 3. Objectives

The project should:

- ✅ Monitor factory flow

- ✅ Predict waiting time

- ✅ Predict queue size

- ✅ Detect bottlenecks

- ✅ Recommend best machine

- ✅ Display production analytics

## 4. System Blueprint

Production Dataset -> Data Cleaning -> Feature Engineering -> Machine Learning Model -> Prediction Engine -> Dashboard -> Manager Decision

## 5. Dataset

Create a dataset (2,000–5,000 rows) with features like:

| Feature | Example |
| --- | --- |
| Product_ID | P001 |
| Machine_ID | M3 |
| Machine_Status | Busy |
| Queue_Length | 8 |
| Processing_Time | 6 min |
| Worker_Available | Yes |
| Shift | Morning |
| Material_Type | Bearing |
| Temperature | 35°C |
| Previous_Wait_Time | 5 min |
| Current_Wait_Time | 7 min |
| Next_Machine | Grinding |

- Target Variables:

  - Recommended Machine

  - or Expected Waiting Time

## 6. AI Model

- Algorithms:

  - Random Forest Regressor: Predict Expected Waiting Time

  - OR Random Forest Classifier: Predict Best Next Machine

- Comparison (Optional but recommended): Compare Decision Tree, Random Forest, and XGBoost.

## 7. Dashboard Layout (Streamlit)

- Left Side (Factory Layout): Visual representation of machines (e.g., Cutting: Busy, Turning: Idle, Grinding: Overloaded).

- Right Side (Charts): Visualizations for Queue length, Machine utilization, Waiting time, and Production trend.

- Bottom (AI Recommendation):

  - Current Bottleneck: Grinding

  - Confidence: 93%

  - Recommendation: Use Machine G2

## 8. Technologies Stack

- Programming: Python

- Data Handling: Pandas, NumPy

- Machine Learning: Scikit-learn

- Frontend/UI: Streamlit

- Visualization: Matplotlib / Seaborn

- Data Format: CSV

- Version Control: GitHub

## 9. Folder Structure

AI_Factory_Flow/
├── dataset/
├── notebooks/
├── models/
├── app/
├── images/
├── report/
├── presentation/
├── requirements.txt
└── README.md

## 10. Team Distribution

| Member | Role | Responsibilities | Deliverables |
| --- | --- | --- | --- |
| Member 1 | AI Engineer | Dataset collection, Data cleaning, Feature engineering, ML model training, Model evaluation | Trained model, Accuracy report |
| Member 2 | Backend Developer | Prediction module, Model integration, Python APIs, Testing | Prediction engine, Backend logic |
| Member 3 | Dashboard Developer | Streamlit dashboard, Charts, Factory layout, User interface | Working dashboard |
| Member 4 | Documentation & Testing | Testing, PPT, Report, Deployment, GitHub management | Final report, Presentation, User manual |

## 11. Timeline (4 Weeks)

### Week 1: Planning & Data

- Member 1: Define schema, collect/create dataset, clean data.

- Member 2: Set up project structure, create prediction skeleton.

- Member 3: Design UI wireframes.

- Member 4: Write Introduction, Literature survey, Problem statement, SRS.

- Milestone: Dataset and UI wireframes ready.

### Week 2: AI Development

- Member 1: Train RF model, compare algorithms, save model.

- Member 2: Load model, build prediction API/functions.

- Member 3: Connect dashboard to backend, add initial charts.

- Member 4: Write methodology, prepare flowcharts, test outputs.

- Milestone: AI model producing predictions.

### Week 3: Integration & Testing

- Member 1: Improve accuracy, tune hyperparameters.

- Member 2: Optimize backend, handle edge cases.

- Member 3: Finalize dashboard, add recommendation panel, polish visuals.

- Member 4: System testing, gather screenshots, draft report chapters.

- Milestone: End-to-end working prototype.

### Week 4: Deployment & Finalization

- Member 1: Final model validation, export model.

- Member 2: Package application, prepare deployment files.

- Member 3: Final UI review, demo scenario preparation.

- Member 4: Complete report (15–20 pages), prepare PPT (12–15 slides), User manual, demo script.

- Milestone: Deployed application, finalized documentation and presentation.

## 12. Deployment

- Primary: Deploy locally using Streamlit for demonstration.

- Optional: Streamlit Community Cloud or Render.

- Features: Users can upload/select data, view machine status, see AI predictions, receive recommendations, and explore charts.

## 13. Final Deliverables

- Source Code: Organized Python project, GitHub repo.

- AI Model: Trained file (.pkl), evaluation metrics.

- Dataset: Clean CSV, data dictionary.

- Dashboard: Interactive Streamlit app.

- Documentation: SRS, System Design, Flowcharts, Test cases, User Manual, 15-20 page Report.

- Presentation: 12-15 slide PPT, live demo, optional video.

## 14. Why This Project Stands Out

- Focuses on production flow optimization, a highly practical but less common academic topic compared to defect detection.

- Demonstrates end-to-end AI development, from data to deployment.

- Realistic and achievable in 4 weeks with clear role division.

- Produces highly visual and tangible outputs for easy examination.

- Offers strong potential for future expansion (IoT, Digital Twins, Reinforcement Learning).